# AI Career Intelligence Engine
Project Specification & AI Coding-Agent Brief

V1 — 6–7 Day Internship Portfolio Sprint

# 1. Project Identity

Project name: AI Career Intelligence Engine

Working repository name: ai-career-intelligence-engine

Purpose: Build a deployed ML/NLP-powered career decision-support system that compares a candidate’s resume with one or more job descriptions, identifies skill gaps, ranks priorities, and generates actionable career recommendations.

# 2. The Core Product

Primary user flow:

User uploads a resume PDF.

User provides one or more job descriptions.

System extracts and structures resume/JD text.

System extracts skills and relevant requirements.

System performs exact and semantic matching.

System calculates an interpretable match score.

System identifies missing and partially matched skills.

System ranks skill gaps by priority.

System generates resume-improvement suggestions and targeted interview questions.

Web UI presents the results clearly.

# 3. V1 Scope — MUST BUILD

Resume PDF text extraction.

Job-description input (paste text first; file upload can be added if time permits).

Resume and JD preprocessing.

Skill/entity extraction using a practical, explainable approach.

Exact skill matching.

Embedding-based semantic similarity for related skills/phrases.

A transparent match-scoring layer.

Skill-gap analysis: matched, partially matched, missing.

Priority ranking for missing skills.

Evaluation on a small manually labelled test set.

Error analysis with concrete failure cases.

FastAPI backend.

Simple polished web interface.

Public deployment.

README, architecture diagram, screenshots, tests, and demo.

# 4. V1 Scope — NICE TO HAVE

Multiple job-description comparison.

Resume improvement suggestions.

Targeted interview-question generation.

Learning-resource recommendations.

Downloadable report.

Skill taxonomy/normalization layer.

LLM-generated explanation of the score.

# 5. Explicit Non-Goals

Do not build a generic chatbot.

Do not claim the score is a real ATS score used by companies.

Do not claim the system can guarantee interview success.

Do not use an LLM as a black-box replacement for the ML pipeline.

Do not spend the sprint building a complex authentication system.

Do not over-engineer infrastructure before the core pipeline works.

# 6. Target Architecture

Resume PDF
   ↓
PDF/Text Extraction
   ↓
Preprocessing + Section Detection
   ↓
Resume Structuring ─────────────┐
                                │
Job Description → Preprocessing │
                                ↓
                         Skill Extraction
                                ↓
                  ┌─────────────┴─────────────┐
                  ↓                           ↓
             Exact Matching          Embedding Similarity
                  └─────────────┬─────────────┘
                                ↓
                         Scoring Engine
                                ↓
                       Skill Gap Analyzer
                                ↓
                    Priority/Recommendation
                                ↓
                         FastAPI Backend
                                ↓
                         Web Interface
                                ↓
                           Deployment

# 7. ML/System Design Principles

The system must separate deterministic logic, ML/embedding logic, and generative AI logic.

Every score must have an understandable explanation.

Use a baseline before adding semantic matching.

Evaluation must be performed on data not used to tune the final rules.

Error analysis is a required deliverable, not an optional notebook section.

Do not invent performance metrics. Measure them.

If a component cannot be evaluated properly in V1, document the limitation.

# 8. Proposed Scoring Concept

Initial candidate formulation (to be validated rather than treated as ground truth):

Final Match Score = weighted combination of skill match + semantic similarity + requirement alignment + experience/section alignment.

The exact weights should be chosen experimentally and documented. The project should compare at least a simple baseline against the improved semantic approach.

# 9. Evaluation Plan

Create a small manually labelled evaluation set containing resume/JD pairs.

Define what counts as a strong, medium, and weak match before evaluating.

For skill extraction/matching, report appropriate precision/recall/F1 where labels permit.

For ranking/recommendation, evaluate whether important missing skills appear near the top.

For the overall score, inspect correlation/agreement with human judgement rather than claiming arbitrary accuracy.

Maintain an error-analysis table containing input, system output, expected output, failure type, and proposed fix.

# 10. Recommended Repository Structure

ai-career-intelligence-engine/
├── app/
│   ├── main.py
│   ├── api/
│   ├── services/
│   ├── schemas/
│   └── core/
├── ml/
│   ├── preprocessing/
│   ├── extraction/
│   ├── embeddings/
│   ├── matching/
│   ├── scoring/
│   └── evaluation/
├── data/
│   ├── raw/
│   ├── processed/
│   └── evaluation/
├── notebooks/
├── tests/
├── frontend/
├── docs/
│   └── architecture/
├── scripts/
├── .env.example
├── .gitignore
├── requirements.txt
├── README.md
└── Dockerfile

# 11. Seven-Day Execution Plan

## DAY 1 — Foundation

Create GitHub repository and local project directory.

Create virtual environment and install initial dependencies.

Create repository skeleton.

Create this project-spec document inside docs/.

Implement a minimal FastAPI health endpoint.

Choose data sources and define evaluation format.

Commit: chore: initialize project.

## DAY 2 — Data Pipeline + Baseline

Implement PDF extraction.

Implement text cleaning and section handling.

Build resume/JD structured representations.

Implement first skill extraction approach.

Create a baseline exact-match system.

Start a small evaluation dataset.

Commit: feat: add document and baseline pipeline.

## DAY 3 — Matching + Evaluation

Add embeddings/semantic similarity.

Implement candidate/JD matching.

Implement scoring engine.

Run baseline vs semantic approach.

Produce initial metrics and examples.

Commit: feat: add semantic matching and scoring.

## DAY 4 — Error Analysis + Recommendations

Collect representative failures.

Categorize errors.

Improve skill normalization/matching where justified.

Implement skill-gap priority ranking.

Add resume suggestions/interview questions if core system is stable.

Commit: feat: add gap analysis and recommendations.

## DAY 5 — Backend Integration

Design clean API endpoints.

Connect pipeline to FastAPI.

Add validation and error handling.

Add tests for critical services/endpoints.

Create API documentation through FastAPI.

Commit: feat: integrate ML pipeline with API.

## DAY 6 — UI + Deployment

Build a simple polished interface.

Connect frontend to API.

Handle loading/errors/results clearly.

Containerize if useful.

Deploy publicly.

Test the production URL.

Commit: feat: add UI and deployment.

## DAY 7 — Portfolio Polish

Finalize README.

Add architecture diagram.

Add screenshots.

Document methodology and limitations.

Document evaluation and error analysis.

Record demo and prepare demo script.

Create resume bullets and LinkedIn post.

Clean repository and make final release commit.

# 12. AI Coding-Agent Rules

The coding agent may generate implementation code aggressively.

Before large changes, the agent must inspect the existing repository and state its intended plan.

Do not overwrite working code unnecessarily.

Prefer small, testable changes.

Run tests or a relevant verification command after meaningful changes.

Never add secrets/API keys to the repository.

Do not fabricate datasets, evaluation results, or model performance.

Do not add dependencies without explaining why they are needed.

Keep ML/business logic separate from API/UI code.

When an implementation decision materially affects model behaviour, pause and ask the project owner/mentor.

# 13. Human Understanding Requirements

🟢 MUST UNDERSTAND NOW

End-to-end architecture and data flow.

What the model/embedding system receives and returns.

Why exact matching alone is insufficient.

What semantic similarity means at a practical level.

How the match score is constructed.

How evaluation data is created.

What each major metric means.

At least the major error categories.

Why the deployment architecture works.

🟡 CAN LEARN LATER

Deep transformer internals.

Detailed embedding mathematics.

Advanced ranking theory.

Vector-database internals if used.

Advanced frontend patterns.

🔵 BOILERPLATE — AI CAN HANDLE

FastAPI boilerplate.

Frontend scaffolding and styling.

Docker boilerplate.

Configuration files.

Test scaffolding.

CI configuration.

Documentation formatting.

# 14. Git/GitHub Workflow

The local project directory should be connected to GitHub from the beginning. The user already has Git configured in CMD.

mkdir ai-career-intelligence-engine
cd ai-career-intelligence-engine
git init
git branch -M main
git remote add origin <YOUR_GITHUB_REPOSITORY_URL>
git status
git add .
git commit -m "chore: initialize project"
git push -u origin main

Important: create the GitHub repository first (preferably empty, without README/.gitignore if you want the local repository to be the source of truth), then add its remote URL. Never paste credentials or tokens into the repository.

# 15. Local Folder vs AI-Agent Context

YES — keep the project specification document inside the project repository.

Recommended location: docs/PROJECT_SPEC.md (or docs/PROJECT_SPEC.docx for human reference).

For the coding agent, the Markdown version is preferable because it is easy for agents to search and parse.

Keep the DOCX as the human-friendly reference if desired.

When starting the agent, tell it to read docs/PROJECT_SPEC.md before modifying code.

Do not create a separate random folder outside the repository for project instructions unless needed for private notes.

# 16. First Agent Instruction

Do NOT ask the coding agent to build the whole project in one prompt. The first task should be repository inspection and planning.

You are the implementation engineer for this project.

First, read docs/PROJECT_SPEC.md completely.

Do NOT start implementing the entire application.

Your first task is ONLY to:
1. Inspect the repository.
2. Summarize the current state.
3. Identify the required Day 1 architecture and files.
4. Propose the initial tech stack and dependencies.
5. Identify any risks, ambiguities, or decisions that require mentor approval.
6. Produce a concrete Day 1 implementation plan.

Do not make destructive changes.
Do not invent datasets or metrics.
Do not add unnecessary dependencies.
Wait for approval before implementing large changes.

# 17. Definition of Done

A stranger can open the deployed application and use the core flow.

A recruiter can understand the project from the README in under two minutes.

The repository clearly separates application, ML, tests, data, and documentation.

The project contains measured evaluation results and an honest error analysis.

The architecture diagram matches the actual implementation.

The system has a clear explanation of what is ML, what is deterministic logic, and what is generative AI.

Every major resume claim can be defended in an interview.

# 18. Future Expansion — AFTER V1

Analyze multiple job postings and infer market-wide skill demand.

Personalized learning roadmap.

Skill taxonomy/knowledge graph.

Historical tracking of skill-gap improvement.

Job recommendation engine.

Recruiter-side candidate search.

Calibration and confidence estimation.

Human feedback loop.

Model monitoring and drift detection.

# 19. Important Product Disclaimer

The system is a career decision-support tool, not an official ATS, recruiter, or hiring authority. Scores are estimates produced by the project's methodology and should be presented as such.